# BAPC VPN & Digital Security™

Production Completion Addendum  |  Build-Ready Definition and Remaining Work

Correction of status: The existing Version 0.2.0 repository is a tested control-plane foundation. It must not be represented as a finished production application until every requirement and acceptance gate in this addendum is satisfied.

# Completion objective

Convert the tested foundation into an installable, secure, monitored, recoverable and independently verified multi-platform system implementing the approved eleven-engine architecture and supporting the 215-feature catalog.

# Mandatory workstreams and missing repository areas

| # | Workstream | Required completion | Expected repository areas |
| --- | --- | --- | --- |
| 1 | Production Persistence | PostgreSQL repositories, migrations, transactional outbox, event partitions, retention, encrypted backups and tested restoration. | src/infrastructure/postgres/*; db/003–010_*.sql; tests/integration/postgres/* |
| 2 | Control-Plane APIs | Complete authenticated REST and gRPC services, validation, rate limits, idempotency, replay prevention, versioning and OpenAPI documentation. | src/api/rest/*; src/api/grpc/*; openapi/security-control.yaml; tests/api/* |
| 3 | Trust Core | Offline root ceremony, HSM/KMS intermediate issuer, ACME/EST enrollment, short-lived mTLS, revocation, rotation and audit. | services/trust-core/*; deploy/hsm/*; runbooks/root-ca-ceremony.md |
| 4 | WireGuard Mesh | Address allocation, peer orchestration, NAT traversal, direct paths, relay fallback, split tunnel, hostile-network mode and kill switch. | services/mesh-controller/*; native/linux/wireguard/*; tests/network/mesh/* |
| 5 | Endpoint Agents | Hardened Linux/Windows/macOS agents and constrained iOS/iPadOS NetworkExtension client, installers, upgrades and recovery. | agents/linux/*; agents/windows/*; agents/apple/*; installers/* |
| 6 | Firewall Enforcement | Linux eBPF/nftables, Windows WFP, Apple permitted controls, container/workload enforcement and policy conformance tests. | native/linux/policy/*; native/windows/wfp/*; native/apple/policy/* |
| 7 | Secure DNS | CoreDNS-compatible service, internal discovery, DoH/DoT, threat feeds, DGA analysis, sinkhole and host-resolver integration. | services/dns/*; plugins/coredns-bapc/*; tests/dns/* |
| 8 | Relays and Egress | Multi-region blind relays, fixed-IP egress, health/capacity management, abuse controls, failover and regional deployment. | services/relay/*; services/egress/*; deploy/regions/* |
| 9 | Out-of-Band Recovery | Operationally independent endpoints, credentials, routes and policy; heartbeat, last-known-good state and rollback verification. | services/oob-controller/*; agents/shared/oob/*; tests/resilience/* |
| 10 | Threat Response | Rules, correlation, severity scoring, credential revocation, quarantine, forensic isolation, restoration and false-positive handling. | services/threat-engine/*; policies/threat/*; tests/security/containment/* |
| 11 | SOC and Owner Controls | Real-time topology, incidents, policies, JIT, certificates, agents, relays, quarantine and confirmed emergency controls. | apps/security-soc/*; packages/topology/*; tests/e2e/soc/* |
| 12 | BAPC Integrations | Signed, retried integrations with Diagnostics™, Cloud & Deployment™, Integration™ and Headquarters™. | integrations/diagnostics/*; integrations/cloud-deployment/*; integrations/integration-gateway/*; integrations/headquarters/* |
| 13 | User Clients | Administrator console, desktop/mobile VPN clients, enrollment, connection controls, notifications and accessibility. | apps/admin-console/*; apps/desktop-client/*; apps/mobile-client/* |
| 14 | Delivery and Supply Chain | CI/CD, signed builds, SBOM, SAST, dependency/container scanning, provenance, staged rollout and rollback. | .github/workflows/* or equivalent; deploy/signing/*; security/sbom/* |
| 15 | Operations and Documentation | Monitoring, alerts, disaster recovery, installation, administration, incident response, support and Universal Final Audit. | observability/*; runbooks/*; manuals/*; audits/* |

# Implementation sequence

| Phase | Scope | Exit result |
| --- | --- | --- |
| Phase A — Control plane | Persistence, APIs, Trust Core and signed events | A deployable redundant control plane with protected issuance and real repositories. |
| Phase B — Network plane | WireGuard mesh, policy enforcement, DNS, relays and egress | Direct and fallback connectivity with default-deny segmentation and safe changes. |
| Phase C — Endpoint plane | Linux, Windows, macOS and mobile clients | Installable clients with posture, tamper protection, upgrades and kill-switch behavior. |
| Phase D — Intelligence | Threat engine, containment, audit and SOC | End-to-end incident detection, quarantine, investigation and verified restoration. |
| Phase E — Ecosystem | BAPC integrations, deployment automation and Headquarters controls | Zero-touch enrollment and owner-visible ecosystem security operations. |
| Phase F — Release | Security testing, failure drills, manuals and Universal Final Audit | Signed, monitored, recoverable release approved for production activation. |

# Non-negotiable technical rules

Private CA keys, WireGuard private keys, hardware-bound private keys and FIDO secrets never enter application databases, logs, documents or source control.

Policies flow through validated BAPC policy IR and platform-specific enforcement; arbitrary YAML is never compiled directly into uncontrolled kernel bytecode.

The OOB path uses independent endpoints, credentials and policy scope so a faulty mesh rule cannot disable recovery.

Safe-Apply stages changes, runs canary verification, commits success and automatically restores the last-known-good state after failure or timeout.

Quarantine combines routes, distributed deny policy, identity revocation and credential revocation; route withdrawal alone is not sufficient.

iOS/iPadOS uses NetworkExtension and permitted background behavior; it is not treated as an unrestricted root daemon.

Every privileged or emergency action requires strong authentication, authorization, confirmation, audit capture and a tested recovery route.

Development adapters, placeholder certificates and development token secrets are prohibited in production builds.

# Production acceptance gates

☐ Build integrity: All supported components build from a clean checkout using locked dependencies; release artifacts are reproducible and signed.

☐ Automated verification: Unit, integration, API, gRPC, policy, database, native-adapter and Playwright suites pass with no unexplained skips.

☐ Network safety: Safe-Apply rollback, OOB recovery, kill switch, split tunnel, hostile-network mode and relay/gateway failover pass in realistic failure tests.

☐ Identity and trust: Hardware enrollment, certificate rotation/revocation, continuous authorization, JIT expiration and break-glass alerting are verified.

☐ Containment: A compromised test node is isolated, loses credentials/routes, retains only Diagnostics access and is restored only by verified clearance.

☐ Platform coverage: Linux, Windows, macOS and supported iOS/iPadOS behavior is verified within each operating system’s security model.

☐ Data protection: No private keys or hardware secrets enter PostgreSQL/logs; backups restore successfully; retention and deletion operate as designed.

☐ Operational readiness: Dashboards, alerts, runbooks, upgrades, rollback, disaster recovery and on-call procedures pass a rehearsal.

☐ Security assessment: Threat model, code review, vulnerability scans and independent penetration testing have no unresolved critical/high findings.

☐ Universal Final Audit: Deployment, routes, auth, mobile/desktop, security, integrations, failures, backups, logs, copyright and test-account cleanup all pass.

# Required final deliverables

Complete source repository and locked dependency manifests

Platform installers and signed release artifacts

Database migration and rollback set

OpenAPI and gRPC contract package

Infrastructure-as-code and multi-region deployment manifests

Security policy library and default-deny baseline

SOC, administrator and user clients

Automated test suites and recorded results

Threat model, SBOM, scan results and penetration-test report

Installation, administration, incident, recovery and support manuals

Backup/restore and disaster-recovery evidence

BAPC Universal Final Audit report with pass/fail evidence

# Definition of production complete

BAPC VPN & Digital Security™ is production complete only when all fifteen workstreams are implemented, every acceptance gate passes with retained evidence, supported clients are installable and signed, production adapters replace every development adapter, recovery drills succeed, no unresolved critical/high security finding remains, and the Universal Final Audit is approved.

# Current official status

Current status: TESTED FOUNDATION — PRODUCTION COMPLETION IN PROGRESS.

The earlier “Full Code Packet” title refers to the full foundation repository packet, not a finished live security platform. This addendum is the controlling document for completion.